PROJECT PROPOSAL

Muscle Memory

An autonomous agent that recognizes, diagnoses, and routes production incidents like an expert who's seen it before

# 1. Summary

Most teams handling production incidents still do the same manual chore every time something breaks: read the alert, guess whether it has happened before, decide how urgent it is, and tell the right people. This project builds an agent that does that job automatically — end to end, without a human steering each step.

The agent watches for a triggering event (a monitoring alert), decides autonomously what kind of problem it is and how severe it is, and then takes the correct action: creating a ticket, escalating to on-call, or applying a known fix — while clearly explaining its reasoning at every step.

This directly fits the hackathon's Taskmaster track: a real event-driven workflow with autonomous routing, not a chatbot that only answers questions when asked.

# 2. The Problem

- Incident response is repetitive and manual — someone has to notice the alert, figure out if it's familiar, judge severity, and route it to the right person.

- Teams re-solve the same recurring issues from scratch because past fixes aren't easily searchable in the moment.

- This work often happens at inconvenient times (nights, weekends), and delays in triage directly cost the business money and trust.

# 3. The Solution

An autonomous coordinator agent that:

- Detects a new incident the moment it is reported.

- Searches past incidents to check whether this is a known, previously-solved problem.

- Scores severity based on the affected service and impact.

- Routes automatically: known + low severity → auto-ticket and calm update; known + high severity → immediate on-call alert with the past fix attached; unknown → best-guess diagnosis, clearly flagged for human review.

- Logs every decision with its reasoning, building a growing knowledge base of incidents over time.

# 4. Why This Stands Out

Two things separate this from a simple alert-forwarding script:

- Real branching logic — the agent makes a genuine judgment call at each step rather than following one fixed path. This is what the track's own brief means by “autonomous routing.”

- Honest uncertainty — when the agent meets a new, unmatched issue, it says so and escalates instead of guessing confidently. That is a stronger proof of real reasoning than an agent that claims to solve everything.

# 5. Technical Architecture

Required hackathon technology used throughout:

- Gemini 3.5 (via Vertex AI) — reasoning engine for matching, severity scoring, and diagnosis.

- Google ADK — agent framework coordinating the decision and action steps.

- Cloud Run — hosts the agent service and a simulated monitoring source.

- Firestore — stores the incident history the agent learns from and its full decision log.

| Component | Role |
| --- | --- |
| Simulated monitoring service | Generates realistic alert events on demand, avoiding the cost and risk of live production monitoring during a hackathon. |
| Incident matcher | Gemini compares a new alert against logged past incidents to judge if it's a repeat. |
| Severity scorer | Gemini rates urgency using service impact and error rate. |
| Router | Executes one of three actions: auto-resolve, escalate, or flag as unknown. |
| Decision log | Firestore record of every alert, match result, severity, action taken, and reasoning. |
| Notifier | Sends a plain-language Slack summary after each run. |

# 6. Team & Roles

| Role | Owns | Focus |
| --- | --- | --- |
| Agent Brain | Matching & severity logic | Gemini prompts, ADK reasoning flow, routing decisions |
| Infrastructure | Simulated data & deployment | Fake monitoring service, Cloud Run, Firestore logging |
| Integration & Demo | Notifications & presentation | Slack alerts, results view, demo video, write-up |

For a 2-person team, Infrastructure and Integration & Demo roles merge into one person.

# 7. Build Timeline (36–48 hours)

| Time | Milestone |
| --- | --- |
| Hr 0–2 | Project setup: GCP, Gemini API, ADK installed |
| Hr 2–6 | Simulated monitoring service + seeded past-incident history |
| Hr 6–11 | Core reasoning: incident matching and severity scoring |
| Hr 11–16 | Three action paths built: auto-resolve, escalate, flag-unknown |
| Hr 16–20 | Decision logging to Firestore |
| Hr 20–24 | Slack notifications |
| Hr 24–28 | Testing against varied scenarios |
| Hr 28–32 | Buffer for fixes |
| Hr 32–34 | Results view |
| Hr 34–38 | Demo video recording |
| Hr 38–41 | Write-up and submission materials |

# 8. Key Risks

- Matching logic is the hardest part to get right — mitigated with dedicated buffer time and by testing against exact-repeat, similar, and brand-new alert scenarios before the demo.

- No live production system is monitored — by design, to avoid cost and demo instability; all data is clearly simulated but the reasoning and actions are real.

# 9. What Success Looks Like

A recorded demo showing: a repeat incident being recognized and auto-resolved using a past fix; a brand-new incident being correctly flagged as unfamiliar and escalated to a human rather than guessed at; and full proof of deployment on Google Cloud with Gemini and ADK visibly powering every decision.